Metting for the 28th notes and updates

4 functions minimum that must work by May 5:

1. Posting a question
2. Posting an answer
3. Voting on an answer
4. Show the answers for a question

Extra things that we would like to have

1. Sign in a user
2. Sign up a user
3. Search
4. Front page first 10 questions
5. Proper rank calculations/coloring for the user page
6. If time is available do unit testing on all working functions of website

Extra things that need to be done:

1. Create final report for project
2. Create Javadoc

Assigned Work

* Business logic needs to properly handle errors
  + **Assigned: Ian**
* Post answer, vote answer, and post question function for persistant logic and database, delete a question
  + **Assigned: Kedar**
* Question page for posting answers, finalize javascript for previously assigned pages.
  + **Assigned: Ivory**
* Web API layer implementation
  + **Assigned: Sam**
* Finish HTML, CSS and Javascript of pages previously assigned
  + **Assigned:** **Austin**
* Email professor about presentation specifics such as should we have a powerpoint and what is the time limit?
  + **Assigned: Kedar**